PROJECT PROPOSAL

Acronym

Title

Project purpose

Build and verify a multi-agent system for DermaMNIST classification, model evaluation, testing, enrichment, explanation, and review.

| Project item | Definition |
| --- | --- |
| Dataset | DermaMNIST, MedMNIST v2 |
| Technical focus | Seven-class dermoscopic image classification with reproducible evaluation and explainable output |
| Team roles | Project Manager ¦ Technical Responsible ¦ Reviewer |

Table of Contents

| Section | Page |
| --- | --- |
| 1. Project Team | 3 |
| 2. Project Definition | 3 |
| 2.1 Abstract | 3 |
| 2.2 Problem | 3 |
| 2.3 Project Scope | 3 |
| 2.4 Objectives and Research Questions | 4 |
| 3. State of the Art | 4 |
| 4. Technical Approach | 5 |
| 4.1 System Design | 5 |
| 4.2 Architecture | 5 |
| 4.3 Data and Models | 6 |
| 4.4 Evaluation | 6 |
| 4.5 Explanation and Enrichment | 6 |
| 5. Work Plan | 6 |
| 5.1 WP1 - Research and Requirements | 6 |
| 5.2 WP2 - Data | 7 |
| 5.3 WP3 - Training | 7 |
| 5.4 WP4 - Evaluation | 7 |
| 5.5 WP5 - Enrichment and XAI | 8 |
| 5.6 WP6 - Testing | 8 |
| 5.7 WP7 - Output | 8 |
| 5.8 WP8 - Review | 9 |
| 6. Gantt Table | 9 |
| 7. Development and Feasibility | 10 |
| 8. Expected Results | 10 |
| 9. Risks | 11 |
| 10. Project Value | 11 |
| 11. Final Verification | 11 |
| 12. References | 12 |

# 1. Project Team

The project uses three roles. The Project Manager coordinates scope, work packages, risks, and deliverable integration. The Technical Responsible owns the system design and implementation. The Reviewer checks requirements, results, KPIs, and final acceptance.

| Team | Role | Responsibility |
| --- | --- | --- |
| ………………… | Project Manager | Coordinates scope, work packages, interfaces, risks, and final deliverables. Maintains the requirement-to-deliverable matrix and resolves work-package dependencies. |
| ………………… | Technical Responsible | Implements the data pipeline, classifiers, agent tools, experiment tracking, evaluation functions, XAI, integration, and reproducibility controls. |
| ………………… | Reviewer | Defines verification evidence, audits data and test isolation, checks KPIs against logged results, reviews explanation grounding, records findings, and issues final acceptance. |

# 2. Project Definition

## 2.1 Abstract

DermaMNIST provides a compact benchmark for seven-class dermoscopic image classification, but reliable results depend on data integrity, class-balanced evaluation, reproducibility, and clear separation between model evidence and generated explanation. This project develops an end-to-end multi-agent system in which specialized agents manage training, evaluation, enrichment, testing, explanation, and review through fixed tool interfaces. Deterministic functions remain responsible for data processing, metric computation, classifier inference, and visual attribution. The selected classifier is frozen before final testing, while medical context is retrieved only after prediction and is linked to cited sources. The final system is evaluated through split-integrity checks, macro and per-class metrics, calibration, reproducibility tests, grounding checks, and independent review, producing a traceable DermaMNIST research prototype.

## 2.2 Problem

A DermaMNIST model can report a strong test score while still being affected by duplicate images, split leakage, class imbalance, or weak minority-class performance. Generated explanations add a separate risk when they are not tied to classifier evidence or external sources. The project addresses the engineering problem of automating the full workflow while keeping data, prediction, metrics, and review evidence under explicit control.

## 2.3 Project Scope

Dataset: DermaMNIST only, using the seven lesion classes derived from HAM10000.

Task: supervised multi-class image classification with fixed train, validation, and test handling.

Multi-agent system: Training Agent, Evaluation Agent, Enrichment Agent, Testing Agent, Explanation Agent, and Review Agent.

Explainability: visual attribution from the classifier and a cited explanation built from model outputs and approved dermatology sources.

Output: predicted class, class probabilities, uncertainty flag, attribution, cited class information, and trace ID.

Excluded: clinical diagnosis, treatment advice, hospital deployment, private patient data, and agent-driven changes to the final test protocol.

MedMNIST defines the benchmark for research and education and does not position the reduced-resolution images for clinical use [1]. The project therefore evaluates a research prototype.

## 2.4 Objectives and Research Questions

| ID | Objective | Expected result |
| --- | --- | --- |
| O1 | Verify the data basis | Reproduce DermaMNIST, audit duplicates and leakage, record class distribution, and fix the data policy before training. |
| O2 | Build the classifier | Compare a small set of compact model families under one protocol and select the final model from validation evidence. |
| O3 | Build the multi-agent workflow | Give each agent a defined task, tool set, input schema, output schema, and permission boundary. |
| O4 | Verify prediction and explanation | Use fixed metrics, isolated testing, XAI, source-grounded enrichment, and traceable outputs. |
| O5 | Deliver and review the prototype | Run the complete system and close the project with Reviewer-owned acceptance evidence. |

The project is guided by three research questions:

RQ1. Can specialized agents coordinate DermaMNIST experiments while preserving reproducibility, test isolation, and complete action logs?

RQ2. Which classification strategy is strongest when selection uses class-balanced validation metrics and leakage-aware data checks?

RQ3. Can the system add useful lesion information and visual evidence without allowing generated text to alter the classifier decision?

# 3. State of the Art

MedMNIST v2 provides standardized biomedical classification datasets and defines DermaMNIST as a 10,015-image, seven-class dermoscopy benchmark at 28 × 28 RGB resolution [1]. Its compact format supports reproducible experiments, but dataset quality must be checked before interpreting benchmark scores. Abhishek, Jain, and Hamarneh found duplicate images, cross-split leakage, and labeling problems in DermaMNIST and HAM10000, and showed that these issues can change measured performance [2]. Li et al. address the same problem from a documentation perspective by proposing a dermatology dataset nutrition label that records provenance, metadata, limitations, and risks [9]. These studies make dataset identity, split integrity, and preprocessing records part of the evidence required for model evaluation.

Recent skin-lesion work also shows that model quality cannot be reduced to one accuracy value. Dakhli and Barhoumi integrated saliency information into the loss function and evaluated classification together with explanation behavior on HAM10000 and PH2 [5]. Zuo, Wang, and Wang combined clinical images, dermoscopy, and metadata through adaptive fusion and used uncertainty to control how modalities contribute to the final result [6]. DermaMNIST is image-only, so the same multimodal design cannot be transferred directly, but the evaluation lesson is relevant: class balance, uncertainty, and per-class errors need to be visible when models are compared.

Larger dermatology systems show what changes when scale and clinical context increase. Yan et al. introduced PanDerm, a foundation model trained on more than two million images from multiple institutions and imaging modalities, and reported gains across a broad set of dermatology tasks [3]. Nahm et al. reviewed approved dermatology AI applications and found that clinical use depends on validation, workflow fit, and implementation requirements in addition to model performance [7]. Han et al. evaluated a skin-disease system using large hospital and worldwide usage data, showing how prevalence and out-of-distribution inputs change real-world performance [8]. Prospective evidence remains more limited: Laiouar-Pedari et al. found comparable pooled melanoma performance between AI and dermatologists across 11 prospective studies but also reported heterogeneity and risk of bias [12], while Anriot et al. showed that expert dermatologists still outperformed current AI models in a realistic multiclass setting [13]. These results support careful benchmark claims and separate research validation from clinical readiness.

Explainability is most useful when it can be evaluated as part of the decision process. Chanda et al. studied 76 dermatologists with eye tracking and found that a dermatologist-oriented XAI interface improved balanced melanoma accuracy compared with standard AI support [4]. The result supports explanation as a measurable system output rather than a visual add-on. For DermaMNIST, the 28 × 28 input limits fine spatial interpretation, so attribution should be treated as coarse model evidence and kept separate from medical facts retrieved from external sources.

Agent-based medical AI is moving from single prompts toward systems that call tools and divide work across roles. Ferber et al. connected an autonomous oncology agent to specialist models, retrieval, and other tools and showed that tool orchestration can improve task performance over the base language model [10]. Chen et al. reported that a multi-agent conversation framework improved diagnostic reasoning over single-model baselines on rare-disease cases [11]. Reviews by Collaco et al. and Yu et al. show that healthcare agents are still mainly prototypes and that safety, evaluation, and real-world validation remain uneven [14], [15]. AgentClinic reaches the same conclusion from benchmarking: tool-using clinical agents face larger errors when tasks require sequential actions and interaction with external tools [16]. This evidence supports specialized agents with fixed tools, logged actions, and deterministic checks at the points where numerical results or acceptance decisions are produced.

The literature leaves a practical gap at the system level. Data quality, model selection, multi-agent coordination, explainability, and independent verification are often studied separately. A compact DermaMNIST project can examine how these controls work together in one reproducible pipeline.

# 4. Technical Approach

## 4.1 System Design

The system uses specialized agents connected through versioned records and fixed tool interfaces. Each agent receives only the inputs needed for its task. Deterministic code performs data transforms, training execution, metric computation, classifier inference, and XAI generation. Agents plan, call approved tools, interpret structured results, and prepare records.

| Agent | Task | Main inputs | Output |
| --- | --- | --- | --- |
| Training Agent | Select and launch approved training experiments | Training data ID, experiment policy, model options | Experiment record and model checkpoint |
| Evaluation Agent | Compare validation results with fixed metrics and selection rules | Validation predictions, metric policy, experiment registry | Evaluation and selection report |
| Enrichment Agent | Retrieve lesion information from approved sources | Frozen predicted class, source index | Cited class information |
| Testing Agent | Run the isolated system test | Frozen model package, test configuration | Test report and failure log |
| Explanation Agent | Build the final explanation | Prediction, uncertainty, XAI output, cited class information | Structured explanation |
| Review Agent | Check deliverables and KPI evidence | Versioned records, requirements, test report | Review checklist and findings |

Agents exchange records through the project registry rather than free-form messages. The Training and Evaluation Agents cannot access final test labels. The Enrichment and Explanation Agents cannot change the predicted class or probability vector. The Review Agent can flag evidence but cannot modify accepted records.

## 4.2 Architecture

Figure 1. Multi-agent architecture and data flow.

## 4.3 Data and Models

The data pipeline records sample identifiers, labels, split membership, image shape, class counts, and dataset checksums. The official DermaMNIST split is kept for benchmark comparison, while a second evaluation policy records how known duplicate or leakage findings are handled [2]. Augmentation is applied only to training data, and every preprocessing setting is versioned.

Model comparison starts with the MedMNIST ResNet-18 reference family [1] and adds two compact alternatives such as EfficientNet-B0 and ConvNeXt-Tiny. All candidates use the same data policy, random-seed policy, validation metrics, and experiment logging. Class-weighted loss, focal loss, or balanced sampling can be compared as controlled training factors and are fixed before final testing.

## 4.4 Evaluation

The evaluator reports accuracy for benchmark comparison and uses macro-F1, balanced accuracy, macro one-vs-rest AUROC, per-class precision, recall and F1, confusion matrix, and calibration for model assessment. The uncertainty rule is selected on validation data and then fixed. Final test labels are available only inside the isolated test function after the model package is frozen. Each report records the model checksum, data-split ID, preprocessing ID, code version, and metric version.

## 4.5 Explanation and Enrichment

The classifier produces the predicted class and probability vector. The XAI module generates a visual attribution map from the frozen model. The Enrichment Agent retrieves class information from approved dermatology sources, and the Explanation Agent combines the prediction, uncertainty, attribution, and cited facts into the final output. Unsupported medical statements are omitted. The explanation records which information came from the model, XAI, and retrieved sources.

# 5. Work Plan

Each work package produces a deliverable with a defined verification check. Outputs become inputs to later work packages only after acceptance.

## 5.1 WP1 - Research and Requirements

WP1 defines the technical requirements, acceptance rules, and feasibility baseline.

| Activity line | Activity | Responsible | Deliverable | KPI / verification |
| --- | --- | --- | --- | --- |
| LA1.1 | State of the art | Reviewer | D1.1 Research review | All cited papers are discussed and each major finding is linked to a requirement or design choice. |
| LA1.2 | Requirements | Project Manager | D1.2 Requirements matrix | Every mandatory requirement has an owner, verification method, and linked deliverable. |
| LA1.3 | Feasibility baseline | Technical Responsible | D1.3 Technical baseline | Dataset policy, model scope, agent interfaces, metrics, and test rules are defined before implementation. |

## 5.2 WP2 - Data

WP2 produces the versioned dataset files used by training and evaluation.

| Activity line | Activity | Responsible | Deliverable | KPI / verification |
| --- | --- | --- | --- | --- |
| LA2.1 | Dataset registry | Technical Responsible | D2.1 Dataset registry | 10,015 images, seven labels, official partitions, image dimensions, class counts, and checksums are verified. |
| LA2.2 | Integrity audit | Reviewer | D2.2 Audit report | Duplicate, near-duplicate, label, and cross-split findings are logged and the leakage-aware policy is approved. |
| LA2.3 | Data preparation | Technical Responsible | D2.3 Preprocessing pipeline | A clean run recreates the same split IDs, normalization, augmentation policy, and loaders from versioned settings. |

## 5.3 WP3 - Training

WP3 defines the experiment space and automates training through the Training Agent.

| Activity line | Activity | Responsible | Deliverable | KPI / verification |
| --- | --- | --- | --- | --- |
| LA3.1 | Model methods | Technical Responsible | D3.1 Experiment protocol | At least three classifier configurations are compared under the same preprocessing, seed policy, and validation metrics. |
| LA3.2 | Training Agent | Technical Responsible | D3.2 Training Agent specification | Only approved training tools are exposed; all actions and parameters are logged; final test data are unavailable. |
| LA3.3 | Automated training | Technical Responsible | D3.3 Model set and experiment registry | Each completed run can be reproduced from its stored configuration; failed runs keep an explicit failure reason. |

## 5.4 WP4 - Evaluation

WP4 evaluates candidate models and fixes the selected model before final testing.

| Activity line | Activity | Responsible | Deliverable | KPI / verification |
| --- | --- | --- | --- | --- |
| LA4.1 | Metric policy | Reviewer | D4.1 Evaluation specification | Primary metrics, tie-break rules, calibration method, and uncertainty rule are fixed before model selection. |
| LA4.2 | Evaluation Agent | Technical Responsible | D4.2 Evaluation Agent | The Evaluation Agent calls only fixed validation functions and writes a structured comparison report. |
| LA4.3 | Model selection and freeze | Reviewer | D4.3 Frozen model package | Selection uses validation evidence only; model checksum, preprocessing ID, code version, and selection record are stored. |

## 5.5 WP5 - Enrichment and XAI

WP5 adds sourced lesion information and model attribution after the classifier interface is stable.

| Activity line | Activity | Responsible | Deliverable | KPI / verification |
| --- | --- | --- | --- | --- |
| LA5.1 | Source and explanation policy | Reviewer | D5.1 Source policy and output schema | Approved source types, required citation fields, unsupported-claim behavior, and evidence fields are defined. |
| LA5.2 | Enrichment Agent | Technical Responsible | D5.2 Enrichment Agent | Retrieved facts are linked to approved sources and the Enrichment Agent has no tool for changing classifier outputs. |
| LA5.3 | XAI integration | Technical Responsible | D5.3 XAI module | Each attribution is generated from the frozen model and linked to the same trace ID as the prediction. |

## 5.6 WP6 - Testing

WP6 tests the frozen model and integrated modules under the fixed test protocol.

| Activity line | Activity | Responsible | Deliverable | KPI / verification |
| --- | --- | --- | --- | --- |
| LA6.1 | Testing Agent | Technical Responsible | D6.1 Testing Agent specification | The Testing Agent can launch only approved test functions and cannot change the model, preprocessing, or metric code. |
| LA6.2 | Test protocol | Reviewer | D6.2 Test specification | Test set, mandatory metrics, failure rules, and output format are fixed before execution. |
| LA6.3 | System test | Reviewer | D6.3 Final test report | All required metrics, per-class results, calibration, robustness results, and failure cases are recorded without post-test tuning. |

## 5.7 WP7 - Output

WP7 combines accepted prediction, XAI, enrichment, and trace information into the final interface.

| Activity line | Activity | Responsible | Deliverable | KPI / verification |
| --- | --- | --- | --- | --- |
| LA7.1 | Explanation Agent | Technical Responsible | D7.1 Explanation Agent | The Explanation Agent receives only frozen prediction data, XAI, and cited facts and cannot alter class probabilities. |
| LA7.2 | Output format | Project Manager | D7.2 Case report | The report contains prediction, probabilities, uncertainty, attribution, citations, and trace ID. |
| LA7.3 | Prototype run | Project Manager | D7.3 Prototype package | An unseen benchmark case runs from input to report without manual editing of intermediate results. |

## 5.8 WP8 - Review

WP8 checks the complete evidence package and closes final findings.

| Activity line | Activity | Responsible | Deliverable | KPI / verification |
| --- | --- | --- | --- | --- |
| LA8.1 | Review Agent | Reviewer | D8.1 Review checklist | The Review Agent checks expected records, KPI evidence, version links, and conflicts and records each finding. |
| LA8.2 | Final assessment | Reviewer | D8.2 Acceptance report | No critical finding remains open; accepted limitations include their technical consequence. |

# 6. Gantt Table

The table shows the work-package sequence, required inputs, work that can progress in parallel, and the gate that closes each package.

| WP | Requires | Main work | Parallel work | Completion gate |
| --- | --- | --- | --- | --- |
| WP1 | Project goal | Research, requirements, acceptance rules | - | Requirements approved |
| WP2 | WP1 data requirements | Dataset registry, audit, preprocessing | WP5 source review | Data package accepted |
| WP3 | WP2 data package | Model setup and Training Agent experiments | WP5 source preparation | Candidate models logged |
| WP4 | WP3 model set | Evaluation Agent, model selection, model freeze | WP5 integration | Frozen model accepted |
| WP5 | WP1 source policy + WP3 output schema | Enrichment Agent and XAI integration | WP3 and WP4 | Enrichment and XAI verified |
| WP6 | WP4 frozen model + WP5 module | Testing Agent and system test | - | Test report accepted |
| WP7 | WP6 accepted outputs | Explanation Agent, output, prototype run | - | Prototype demonstration passed |
| WP8 | WP1-WP7 evidence | Review Agent and human review | - | Critical findings closed |

# 7. Development and Feasibility

## 7.1 Development Method

The project uses Agile iteration inside each work package. Accepted outputs act as stage gates: data package, metric policy, frozen model, test report, and final review. A change to an accepted upstream output requires the affected downstream checks to run again. This keeps experiments flexible while preserving the evidence used for acceptance.

## 7.2 Feasibility

DermaMNIST is small enough for repeated experiments on standard deep-learning hardware [1]. The model set and agent tool sets are intentionally limited so that implementation effort stays focused on data quality, reproducibility, integration, and review.

| Resource | Use | Control |
| --- | --- | --- |
| Data | MedMNIST / DermaMNIST package | Version, split IDs, and checksums recorded. |
| ML stack | Python, PyTorch or equivalent, scikit-learn | Training, fixed metrics, calibration, and tests. |
| Experiment registry | JSON/CSV registry or MLflow equivalent | Stores settings, seeds, metrics, checkpoints, agent actions, and failure states. |
| Agent layer | Tool-calling LLM API or local LLM | Each agent has a separate prompt, tool list, input schema, and output schema. |
| Retrieval | Curated dermatology source index | Provides cited lesion information to the Enrichment Agent. |
| Version control | Git repository | Links code versions to accepted models and reports. |

# 8. Expected Results

The project is complete when the system can reproduce the data setup, train and compare candidate models, freeze one model from validation evidence, run the isolated test, produce a cited explanation, and pass independent review. The selected model must be reproducible and competitive with the project baseline without hiding weak minority-class behavior.

| ID | Result | Verification evidence |
| --- | --- | --- |
| D1 | Research review, requirements, feasibility baseline | Requirements matrix and approved technical baseline |
| D2 | Dataset registry, integrity audit, preprocessing pipeline | Dataset checks, audit report, versioned data configuration |
| D3 | Training Agent, experiment protocol, candidate models | Complete experiment registry and reproducible model runs |
| D4 | Evaluation Agent and frozen model package | Fixed metric policy, selection report, model checksum |
| D5 | Enrichment Agent and XAI module | Cited retrieval outputs and trace-linked XAI output |
| D6 | Testing Agent and final test report | Isolated test logs, metrics, calibration, failure cases |
| D7 | Explanation Agent and prototype output | Traceable case report and clean prototype run |
| D8 | Review Agent checklist and final acceptance | Closed critical findings and signed review record |

Readiness target: TRL 7 for the integrated research software demonstrator, verified through an end-to-end run in the defined academic environment.

# 9. Risks

Risks are tied to observable triggers and an owner so that corrective action is clear.

| ID | Risk | Impact | Trigger | Mitigation | Owner |
| --- | --- | --- | --- | --- | --- |
| R1 | Cross-split duplicates or leakage | High | Audit finds duplicate clusters across partitions. | Keep official split for comparison; add leakage-aware evaluation; report performance change. | Reviewer |
| R2 | Class imbalance hides weak classes | High | Aggregate score is strong while macro-F1 or minority recall is weak. | Use class-balanced selection metrics and compare training-only imbalance controls. | Technical + Reviewer |
| R3 | Overfitting during repeated experiments | High | Training improves while validation stops improving. | Use fixed experiment limits, early stopping, stored seeds, and complete experiment history. | Technical |
| R4 | Final test contamination | Critical | Test-derived information appears before model freeze. | Isolate test tools; invalidate affected result; rerun from a clean frozen package. | Reviewer |
| R5 | Agent calls invalid tool or parameters | Medium | Schema rejection or unexpected configuration appears in logs. | Approved tools, typed parameters, retry limit, human override, complete action log. | Technical |
| R6 | Agent handoff uses wrong record version | High | Trace IDs or version links do not match between modules. | Use record IDs and schema checks at every handoff; block execution on mismatch. | Technical |
| R7 | Generated explanation is unsupported | High | A medical statement has no matching source or conflicts with retrieved evidence. | Require source IDs per statement; omit unsupported text; Reviewer audit. | Reviewer |
| R8 | XAI is too coarse at 28 × 28 | Medium | Attribution is diffuse or unstable. | Treat attribution as coarse evidence; compare a controlled resize only as an ablation. | Technical |
| R9 | Environment is not reproducible | Medium | Clean run changes outputs or cannot load accepted dependencies. | Lock dependencies, store checksums and seeds, and run a clean regression test. | Technical |

# 10. Project Value

The main value is a complete research workflow rather than a single classifier score. The project produces reusable controls for dataset audit, experiment tracking, agent permissions, test isolation, evidence grounding, and review. These controls are useful when a benchmark model is extended into a larger research system.

The multi-agent design also separates tasks that have different error modes. Training, evaluation, retrieval, testing, explanation, and review can be changed independently as long as their interfaces remain stable. This makes the prototype suitable for later testing on other image datasets without redesigning the whole control structure.

# 11. Final Verification

The Reviewer closes the project using the evidence below. A critical failure blocks final acceptance until the owning work package is corrected and affected checks are repeated.

| ID | Acceptance item | Evidence | Pass condition |
| --- | --- | --- | --- |
| A1 | Dataset identity and split audit | D2 | Registered data match DermaMNIST and known leakage findings are addressed. |
| A2 | Agent roles and permissions | D3-D8 | Each agent uses its defined tools and no unauthorized data or tool access appears in logs. |
| A3 | Model selection | D4 | Selection rules are fixed before final test execution and the selected model is frozen. |
| A4 | Class-balanced evaluation | D4, D6 | Accuracy is accompanied by macro, per-class, calibration, and confusion-matrix results. |
| A5 | Test isolation | D6 | No post-test tuning occurs and the full test configuration is reproducible. |
| A6 | Explanation grounding | D5, D7 | Prediction, XAI, cited facts, and trace ID are linked; unsupported medical statements are absent. |
| A7 | Prototype run | D7 | An unseen benchmark sample runs end to end from a clean environment. |
| A8 | Final review | D8 | No critical finding remains open and accepted limitations are recorded. |

# 12. References

[1] J. Yang, R. Shi, D. Wei, et al., "MedMNIST v2 - A large-scale lightweight benchmark for 2D and 3D biomedical image classification," Scientific Data, vol. 10, art. 41, 2023. doi:10.1038/s41597-022-01721-8.

[2] K. Abhishek, A. Jain, and G. Hamarneh, "Investigating the Quality of DermaMNIST and Fitzpatrick17k Dermatological Image Datasets," Scientific Data, vol. 12, art. 196, 2025. doi:10.1038/s41597-025-04382-5.

[3] S. Yan, Z. Yu, C. Primiero, et al., "A multimodal vision foundation model for clinical dermatology," Nature Medicine, vol. 31, pp. 2691-2702, 2025. doi:10.1038/s41591-025-03747-y.

[4] T. Chanda, S. Haggenmueller, T.-C. Bucher, et al., "Dermatologist-like explainable AI enhances melanoma diagnosis accuracy: eye-tracking study," Nature Communications, vol. 16, art. 4739, 2025. doi:10.1038/s41467-025-59532-5.

[5] R. Dakhli and W. Barhoumi, "Improving skin lesion classification through saliency-guided loss functions," Computers in Biology and Medicine, vol. 192, pt. B, art. 110299, 2025. doi:10.1016/j.compbiomed.2025.110299.

[6] L. Zuo, Z. Wang, and Y. Wang, "A multi-stage multi-modal learning algorithm with adaptive multimodal fusion for improving multi-label skin lesion classification," Artificial Intelligence in Medicine, vol. 162, art. 103091, 2025. doi:10.1016/j.artmed.2025.103091.

[7] W. J. Nahm, N. Sohail, J. Burshtein, M. Goldust, and M. Tsoukas, "Artificial Intelligence in Dermatology: A Comprehensive Review of Approved Applications, Clinical Implementation, and Future Directions," International Journal of Dermatology, vol. 64, pp. 1568-1583, 2025. doi:10.1111/ijd.17847.

[8] S. S. Han, S. I. Cho, G. Fabian, et al., "Planet-wide performance of a skin disease AI algorithm validated in Korea," npj Digital Medicine, vol. 8, art. 603, 2025. doi:10.1038/s41746-025-01980-w.

[9] Y. Li, M. Taylor, K. S. Chmielinski, et al., "Improving dataset transparency in dermatologic Artificial Intelligence using a dataset nutrition label," npj Digital Medicine, vol. 8, art. 641, 2025. doi:10.1038/s41746-025-02125-9.

[10] D. Ferber, O. S. M. El Nahhas, G. Wölflein, et al., "Development and validation of an autonomous artificial intelligence agent for clinical decision-making in oncology," Nature Cancer, vol. 6, pp. 1337-1349, 2025. doi:10.1038/s43018-025-00991-6.

[11] X. Chen, H. Yi, M. You, et al., "Enhancing diagnostic capability with multi-agents conversational large language models," npj Digital Medicine, vol. 8, art. 159, 2025. doi:10.1038/s41746-025-01550-0.

[12] S. Laiouar-Pedari, A. Kühn, C. Wies, et al., "Prospective Evidence on Artificial Intelligence-Assisted Melanoma Diagnostics: A Systematic Review and Meta-Analysis," JAMA Dermatology, vol. 162, no. 5, pp. 478-487, 2026. doi:10.1001/jamadermatol.2026.0217.

[13] J. Anriot, S. Yan, C. Coste, et al., "Limits of Artificial Intelligence Models for Skin Cancer Diagnosis in Realistic Settings," JAMA Dermatology, vol. 162, no. 7, pp. 701-708, 2026. doi:10.1001/jamadermatol.2026.1492.

[14] B. G. Collaco, S. A. Haider, S. Prabha, et al., "The role of agentic artificial intelligence in healthcare: a scoping review," npj Digital Medicine, vol. 9, art. 345, 2026. doi:10.1038/s41746-026-02517-5.

[15] K. Yu, S. Zhou, Y. Hou, et al., "Multimodal artificial intelligence agents in healthcare: a scoping review," npj Digital Medicine, 2026. doi:10.1038/s41746-026-03060-z.

[16] S. Schmidgall, R. Ziaei, C. Harris, et al., "AgentClinic: a multimodal benchmark for tool-using clinical AI agents," npj Digital Medicine, vol. 9, art. 499, 2026. doi:10.1038/s41746-026-02674-7.